STATEMENT OF WORK

Website Design & Development

Marh Coffee Roasters

Marrakech, Morocco

─────────────────────────────

| Field | Details |
| --- | --- |
| Document Title | Statement of Work — Official Website |
| Document Version | v1.0 |
| Prepared For | Marh Coffee Roasters (Client) |
| Prepared By | [Agency / Freelancer Name] |
| Date Prepared | April 2026 |
| Project Code | MARH-WEB-2026 |
| Document Status | Draft — Pending Client Review |

Confidential — For Internal and Client Use Only

# 1. Executive Summary

This Statement of Work (SOW) defines the scope, deliverables, timeline, technical specifications, and commercial terms for the design and development of the official website for Marh Coffee Roasters, a specialty coffee café located in the Hivernage district of Marrakech, Morocco.

Marh Coffee Roasters currently has no proprietary website, and its online presence is limited to third-party platforms including TripAdvisor, Glovo, Yumlo, and Instagram (@marhcoffeeroasters). This project will establish a branded, professional web presence that reflects the quality and identity of the brand, drives foot traffic, and enables online ordering awareness.

| Key Detail | Information |
| --- | --- |
| Client | Marh Coffee Roasters |
| Business Type | Specialty Coffee Café & Roastery |
| Location | Rue Oued Al Makhazine, Hivernage, Marrakech 40000, Morocco |
| Contact Email | marhcoffeeroasters@gmail.com |
| Instagram | @marhcoffeeroasters |
| TripAdvisor Rating | 4.7 / 5 (27 reviews) — Travellers' Choice 2024 |
| Glovo Rating | 95% positive — Top seller in Marrakech |
| Operating Hours | 07:00 – 23:00, 7 days a week |
| Project Type | Brand Website — Design, Development & Deployment |

# 2. Client Background & Brand Identity

Marh Coffee Roasters is a modern specialty café in the heart of Marrakech's prestigious Hivernage district, positioned opposite the Royal Tennis Club. The brand is dedicated exclusively to 100% Arabica coffee sourced from the highlands of Ethiopia, roasted in small batches to produce balanced and elegant flavour profiles.

## 2.1 Brand Positioning

- Specialty-grade, Ethiopia-origin only coffee

- Modern, refined aesthetic — appealing to both locals and international travellers

- Full café experience: drinks, crêpes, pâtisserie, combos, and retail beans

- Award-winning: TripAdvisor Travellers' Choice 2024, ranked #15 of 84 cafés in Marrakech

- Active delivery presence on Glovo and Yumlo

## 2.2 Current Online Presence

| Platform | URL / Handle | Purpose |
| --- | --- | --- |
| TripAdvisor | tripadvisor.fr — Marh Coffee Roasters | Reviews, hours, menu, ratings |
| Instagram | @marhcoffeeroasters | Brand photos, engagement, community |
| Glovo | glovoapp.com — marh-coffe-roasters-mar | Full delivery menu & ordering |
| Yumlo | yumlo.ma — marh-coffe-roasters-mar | Local delivery platform |
| Google Maps | Listed with address & pin | Discovery, directions |
| Own Website | None — to be created | Brand hub (this project) |

# 3. Project Objectives

The website shall achieve the following business and technical objectives:

## 3.1 Business Objectives

- Establish an owned, professional web presence that centralises Marh's brand identity

- Increase foot traffic to the physical location in Hivernage, Marrakech

- Drive online orders via integration links to Glovo and Yumlo

- Showcase the full menu with accurate, up-to-date pricing in MAD

- Reinforce brand credibility by surfacing TripAdvisor ratings and reviews

- Build an audience pipeline through Instagram integration

- Provide clear location, hours, and contact information for visitors and travellers

## 3.2 Technical Objectives

- Deliver a single-page or multi-section HTML5 website with no CMS dependency

- Implement Three.js-based 3D animations for premium visual impact

- Achieve a Lighthouse Performance score of 85+ on desktop

- Ensure full mobile responsiveness across all device sizes (320px – 1920px)

- Ensure all external links (Glovo, Yumlo, Instagram, TripAdvisor, Google Maps) function correctly

- Implement scroll-triggered animations, custom cursor, and micro-interactions

- Deploy to a production URL with SSL certificate

# 4. Scope of Work

## 4.1 Website Architecture & Pages

The website is a single long-scroll page with distinct named sections, navigable via a fixed top navigation bar. All sections are part of a single HTML file for optimal performance.

| Section | Anchor ID | Content Summary |
| --- | --- | --- |
| Navigation Bar | #nav | Fixed sticky nav: logo, links (Story, Menu, Visit, Order), Book a Table CTA |
| Hero Section | #hero | Full-viewport with Three.js animated background, headline, tagline, CTAs, scroll indicator |
| Ticker / Marquee | — | Animated scrolling band with brand keywords |
| Statistics Strip | #stats | Animated counters: 4.7 rating, 27 reviews, 95% Glovo, #15 ranking |
| About / Story | #about | Brand narrative, Three.js 3D sphere animation, origin card |
| Menu | #menu | Tabbed full menu with 6 categories, item names, descriptions, MAD pricing |
| 3D Scene Divider | — | Full-width Three.js rotating coffee cup with steam particles |
| Hours & Location | #visit | Hours table, 3D animated map, address, directions link |
| Reviews | #reviews | Three testimonial cards, TripAdvisor branding, star ratings |
| Order Online CTA | #order | Links to Glovo, Instagram, email with icon buttons |
| Footer | — | Brand info, navigation, social/platform links, copyright, ratings |

## 4.2 Full Menu Data

The following menu sections and items are included in the website, sourced from Glovo, Yumlo, and TripAdvisor:

### 4.2.1 Les Classiques

| Item | Description | Price (MAD) |
| --- | --- | --- |
| Espresso | Pure Ethiopian shot — intense, clean | 21 |
| Double Espresso | Two ristretto pulls, bold and complex | 24 |
| Americano | Clean, smooth, gently elongated | 24 |
| Americano Noisette | Americano subtly perfumed with hazelnut | 38 |
| Café Latte | Espresso with silky micro-foam — Ethiopia origin | 25 |
| Cappuccino | Classic — espresso, rich foam, warm aromas | 25 |
| Macchiato | Espresso marked with a cloud of foam | 26 |
| Flat White | Intense espresso with fine micro-foam | 39 |

### 4.2.2 Signature Lattes

| Item | Description | Price (MAD) |
| --- | --- | --- |
| Ube Latte | Purple yam, steamed milk, espresso — vibrant | 45 |
| Lavender Latte | Floral, soothing, delicately balanced | 45 |
| Caramel Latte | Espresso, steamed milk, house caramel | 43 |
| Matcha Latte | Ceremonial grade matcha, oat or whole milk | 45 |
| Chai Latte | Spiced chai blend, steamed milk, warm spices | 43 |
| Ube Latte Sans Caféine | All the flavour — caffeine free | 43 |

### 4.2.3 Frappé

| Item | Description | Price (MAD) |
| --- | --- | --- |
| Caramel Frappé | Blended espresso, caramel, cream | 48 |
| Mocha Frappé | Chocolate, espresso, ice blended smooth | 48 |
| Vanilla Frappé | Creamy light vanilla with espresso depth | 48 |
| Matcha Frappé | Ceremonial matcha blended with ice and milk | 50 |
| Ube Frappé | Purple yam frappé — vibrant and sweet | 50 |
| Frappé Sans Caféine | Choose your flavour — caffeine free | 48 |

### 4.2.4 Crêpes Kunafa

| Item | Description | Price (MAD) |
| --- | --- | --- |
| Crêpe Kunafa Pistache Nutella | Signature bestseller — East meets indulgence | 69 |
| Crêpe Kunafa Pistache | Crispy kunafa, pistachio cream | 65 |

### 4.2.5 Crêpes Sucrées & Salées

| Item | Description | Price (MAD) |
| --- | --- | --- |
| Crêpe Nutella Banane | Golden crêpe, chocolate, banana | 49 |
| Crêpe Sucrée | Butter, sugar, lemon — simple perfection | 35 |
| Crêpe Jambon Fromage | Melted cheese, smoked ham, golden crêpe | 50 |
| Crêpe Poulet Fromage | Tender chicken, melted cheese | 56 |

### 4.2.6 SweetCombos

| Item | Included | Price (MAD) |
| --- | --- | --- |
| Cake Américain & Frappé | Velvet / Oreo / Carrot Cake + Frappé | 89 |
| Brownie & Frappé | Fondant chocolate brownie + signature frappé | 79 |
| Tarte & Boisson Classique | Almond or Lemon Tart + classic coffee | 74 |
| Cookie & Frappé | Chocolate chip cookie + frappé of choice | 69 |
| Formule Petit Déjeuner | Complete breakfast plate | from 65 |

### 4.2.7 Pâtisserie & Retail

| Item | Description | Price (MAD) |
| --- | --- | --- |
| Tarte Amande | Buttery almond tart, delicate frangipane | 35 |
| Tarte Citron | Bright lemon curd in a crisp pastry shell | 35 |
| Brownie Chocolat | Dense, fondant, intensely chocolatey | 32 |
| Cookie Pépites | Chewy chocolate chip cookie | 28 |
| Cafés en Grains & Moulus | 100% Ethiopian Arabica to take home | from 90 |
| Tumbler MARH | Branded signature tumbler | 150 |

# 5. Design Specifications

## 5.1 Visual Identity & Aesthetic Direction

The website adopts a luxury minimalist aesthetic inspired by specialty coffee culture and Moroccan warmth. The visual language combines editorial typography with dark, earthy tones and hand-crafted 3D visual elements.

| Design Token | Value / Specification |
| --- | --- |
| Primary Background | #FAF5EA (warm off-white / cream) |
| Dark Background | #1A1208 (deep espresso brown) |
| Accent / Gold | #C4913B (warm gold — primary brand accent) |
| Gold Light | #E2B96A (hover/highlight gold) |
| Rust / CTA | #A84D1E (terracotta rust — call-to-action elements) |
| Muted Text | #8A7355 (warm stone grey for body text) |
| Sand / Surface | #F0E6CC (warm sand for cards and bands) |
| Display Font | Cormorant Garamond — serif, elegant, editorial |
| Body Font | Outfit — geometric sans, weight 200–400 |
| Base Font Size | 22pt / 11px equivalent in docx; 16px body on web |
| Heading 1 Size | 52px (web) — Cormorant, weight 300 |
| Heading 2 Size | 40px (web) — Cormorant, weight 300 |
| Border Radius | 0px — fully rectilinear, no rounded corners |
| Animation Library | Three.js r128 (CDN), pure CSS transitions |

## 5.2 3D Animation Scenes

Four distinct Three.js scenes are implemented across the page, each serving a specific narrative and experiential purpose:

| Scene | Location | Description | Technical Detail |
| --- | --- | --- | --- |
| Hero Particles | Hero section background | Rotating gold torus rings + 80 floating coffee particles. Mouse-reactive camera parallax. | TorusGeometry, SphereGeometry, DirectionalLight, mouse event listeners |
| Ethiopian Bean Sphere | About section | Wireframe sphere shell with solid core, orbiting 8 gold dots, ring halo. Represents the origin bean. | WireframeMaterial, TorusGeometry ring, custom orbit animation |
| Rotating Coffee Cup | Mid-page divider | Fully modelled 3D coffee cup with saucer, handle, coffee liquid surface, rising steam particles. | CylinderGeometry cup, TorusGeometry saucer edge, steam particle system |
| 3D City Map | Location section | Animated top-down city grid with building blocks and glowing pin marker for Hivernage. | BoxGeometry buildings, LineBasicMaterial grid, pulsing pin animation |

## 5.3 Interaction Design

- Custom cursor: 6px solid dot with 32px lagging ring follower

- Cursor scale animation on hover of interactive elements

- Scroll-triggered reveal animations (fade up + translate Y) with staggered delays

- Animated counter for statistics (4.7, 27, etc.) triggered on viewport entry

- Sticky navbar with blur/glass effect appearing after 60px scroll

- Menu tab switcher with animated gold underline

- Infinite ticker/marquee with brand keywords

- Review card hover: translate Y -5px + gold border accent

- All buttons: translateY(-2px) lift on hover with colour transition

# 6. Technical Specifications

## 6.1 Technology Stack

| Layer | Technology | Version / Notes |
| --- | --- | --- |
| HTML | HTML5 semantic markup | Single-file architecture |
| CSS | Custom CSS3 | CSS variables, Grid, Flexbox, animations |
| JavaScript | Vanilla ES6+ | No framework dependency |
| 3D Rendering | Three.js | r128, loaded via cdnjs CDN |
| Typography | Google Fonts | Cormorant Garamond + Outfit — loaded via @import |
| Hosting | To be confirmed by Client | Recommended: Vercel, Netlify, or cPanel hosting |
| Domain | To be provided by Client | Recommended: marhcoffee.ma or marhcoffeeroasters.com |
| SSL Certificate | Required | Auto-provisioned via hosting provider (Let's Encrypt) |
| Analytics | Optional — Google Analytics 4 | To be added post-launch if required by Client |

## 6.2 Performance Requirements

| Metric | Target | Measurement Tool |
| --- | --- | --- |
| Lighthouse Performance (Desktop) | 85+ | Google Lighthouse |
| Lighthouse Performance (Mobile) | 70+ | Google Lighthouse |
| First Contentful Paint (FCP) | < 2.0s | Lighthouse / WebPageTest |
| Largest Contentful Paint (LCP) | < 3.0s | Core Web Vitals |
| Cumulative Layout Shift (CLS) | < 0.1 | Core Web Vitals |
| First Input Delay (FID) | < 100ms | Core Web Vitals |
| Page Size (initial load) | < 800KB | Compressed, no images |
| Mobile Breakpoints | 320px, 768px, 1024px, 1440px | CSS media queries |

## 6.3 Browser Compatibility

- Google Chrome 100+ (primary)

- Mozilla Firefox 100+

- Apple Safari 15+ (macOS and iOS)

- Microsoft Edge 100+

- Mobile Chrome (Android 10+)

- Mobile Safari (iOS 14+)

## 6.4 External Integrations & Links

| Integration | URL | Type | Purpose |
| --- | --- | --- | --- |
| Glovo Ordering | glovoapp.com/fr/ma/marrakech/stores/marh-coffe-roasters-mar | External link | Online ordering CTA |
| Yumlo Ordering | yumlo.ma/en/marrakech/marh-coffe-roasters-mar | External link | Secondary delivery CTA |
| Instagram | instagram.com/marhcoffeeroasters | External link | Social media / brand photos |
| TripAdvisor | tripadvisor.fr (Marh Coffee Roasters) | External link | Reviews & credibility |
| Google Maps | maps.google.com — Marh Coffee Roasters | External link | Directions |
| Email | marhcoffeeroasters@gmail.com | mailto: link | Contact & reservations |
| Google Fonts | fonts.googleapis.com | CDN import | Typography |
| Three.js CDN | cdnjs.cloudflare.com/ajax/libs/three.js/r128 | Script import | 3D animations |

# 7. Deliverables

## 7.1 Primary Deliverables

| # | Deliverable | Format | Description |
| --- | --- | --- | --- |
| D1 | Website Source File | marh-coffee.html | Complete single-file HTML/CSS/JS website |
| D2 | Design Style Guide | PDF | Colours, typography, spacing, component reference |
| D3 | SOW Document | DOCX + PDF | This document, signed by both parties |
| D4 | Deployment | Live URL | Website deployed to agreed hosting with SSL |
| D5 | Handover Package | ZIP | Source files, assets, deployment instructions |
| D6 | Revision Rounds | — | Up to 2 rounds of revisions included (see §8.4) |

## 7.2 Optional Add-On Deliverables

The following items are out of scope for the base project but may be added via a separate Change Order:

- Multi-language version (French / Arabic)

- CMS integration (e.g. Contentful, Sanity) for menu self-management

- Custom domain setup and DNS configuration

- Google Analytics 4 integration and dashboard setup

- Instagram feed widget (live photo embed)

- WhatsApp order button integration

- SEO optimisation package (meta tags, structured data, sitemap)

- Photography / videography for the café

# 8. Project Timeline & Milestones

## 8.1 Estimated Schedule

Total estimated duration: 4 weeks from signed SOW and receipt of 50% deposit.

| Phase | Duration | Key Activities | Milestone / Deliverable |
| --- | --- | --- | --- |
| Phase 1: Kickoff & Planning | Days 1–3 | SOW signing, deposit invoice, project briefing, content gathering, credential access | Kickoff meeting completed |
| Phase 2: Design | Days 4–9 | Wireframes, visual direction, colour & typography system, component layouts | Design mockup approval |
| Phase 3: Development | Days 10–20 | HTML/CSS build, Three.js 3D integration, menu implementation, animations, mobile responsive | Development build delivered |
| Phase 4: Review & Revisions | Days 21–25 | Client review session, feedback incorporation, Round 1 & Round 2 revisions | Revised build approved |
| Phase 5: QA & Testing | Days 26–27 | Browser/device testing, performance audit, link verification, final QA | QA sign-off |
| Phase 6: Launch | Days 28–30 | Domain & hosting setup, deployment, SSL, final handover package | Website live |

## 8.2 Client Responsibilities & Deadlines

The timeline is contingent on timely Client response. The following inputs must be provided by the Client:

| Item Required | Deadline | Notes |
| --- | --- | --- |
| Signed SOW | Day 1 | Project does not commence without signature |
| 50% deposit payment | Day 1 | Required before work begins |
| Brand logo (vector SVG/AI) | Day 3 | High-resolution preferred |
| Photography / café images | Day 5 | Minimum 10 high-res photos for hero and sections |
| Review of Design mockup | Within 3 business days of delivery | Delay extends project timeline |
| Review of Development build | Within 3 business days of delivery | Delay extends project timeline |
| Domain name and hosting access | Day 25 | Required for deployment phase |
| 50% balance payment | Before deployment | Website goes live upon receipt |

# 9. Commercial Terms & Pricing

## 9.1 Project Fee Breakdown

| Service | Description | Price (MAD) |
| --- | --- | --- |
| Discovery & Planning | Kickoff, SOW, content audit, sitemap | [TBD] |
| UX/UI Design | Wireframes, visual design, style guide | [TBD] |
| Front-End Development | HTML/CSS/JS, responsive build, animations | [TBD] |
| 3D Animation Development | Four Three.js scenes, custom shaders | [TBD] |
| Menu Integration | Full menu with 6 tabs, real pricing, styling | [TBD] |
| QA & Testing | Browser, mobile, performance testing | [TBD] |
| Deployment | Hosting setup, SSL, domain config, go-live | [TBD] |
| Handover & Documentation | Source files, ZIP, handover guide | [TBD] |
|  | TOTAL | [TBD] |

Note: All prices are in Moroccan Dirhams (MAD) unless otherwise agreed. A formal quotation will be issued separately.

## 9.2 Payment Schedule

| Milestone | Amount Due | Timing |
| --- | --- | --- |
| Project Kickoff Deposit | 50% of total fee | Due upon signing of SOW |
| Development Build Delivery | 25% of total fee | Due upon delivery of Phase 3 build |
| Final Launch | 25% of total fee | Due before deployment / go-live |

## 9.3 Payment Terms

- Payment accepted via: Bank Transfer (RIB), Western Union, or PayPal

- Invoices are due within 5 business days of issuance

- Late payment (beyond 10 business days) incurs a 5% monthly surcharge

- Work pauses if payment is more than 10 business days overdue

- All fees are exclusive of applicable taxes (TVA)

# 10. Revision & Change Request Policy

## 10.1 Included Revisions

The base project fee includes two (2) rounds of revisions per phase. A revision round is defined as a consolidated set of feedback items submitted via a single communication (email or document). Individual items within one round are not counted separately.

## 10.2 What Constitutes a Revision

- Text corrections, colour adjustments, layout tweaks within the agreed design

- Minor menu content updates (item names, prices, descriptions)

- Spacing, sizing, and typography fine-tuning

- Correction of any bugs or errors introduced by the Developer

## 10.3 What Constitutes a Change Order

The following items are considered scope changes and will require a separate Change Order with revised timeline and fee:

- Addition of new pages or sections not specified in this SOW

- Change of overall design direction after Phase 2 approval

- Addition of new technology or integrations (CMS, payment gateway, etc.)

- Multi-language version

- Requests made after final client approval (Phase 5 sign-off)

# 11. Intellectual Property & Ownership

Upon receipt of full payment, the Client (Marh Coffee Roasters) shall own all intellectual property rights to the final delivered website, including all custom code, layouts, and visual designs created specifically for this project.

## 11.1 Exceptions

- Third-party libraries (Three.js, Google Fonts) remain subject to their respective open-source licences (MIT)

- Stock photography, if sourced by the Developer, requires Client licensing

- The Developer retains the right to display the project in their portfolio unless otherwise requested in writing

## 11.2 Client-Provided Assets

The Client warrants that all assets provided (logos, images, text content, trademarks) are owned or licensed by the Client and that the Client has full rights to use them for this purpose. The Developer accepts no liability for Client-provided assets.

# 12. Confidentiality

Both parties agree to keep all project-related information, pricing, business data, and communications confidential. Neither party shall disclose confidential information to third parties without written consent, except as required by law.

# 13. Limitation of Liability

The Developer's total liability under this agreement shall not exceed the total fees paid by the Client for this project. The Developer is not liable for indirect, incidental, or consequential damages including lost revenue, lost data, or business interruption.

The Developer is not responsible for third-party platform availability (Glovo, Instagram, TripAdvisor, Google Maps) or changes to external APIs that may affect linked services.

# 14. Termination

| Scenario | Outcome |
| --- | --- |
| Client terminates after Phase 1–2 | Client pays for work completed. No refund of deposit. |
| Client terminates after Phase 3+ | Client pays full fee for completed phases. Partial balance due. |
| Developer terminates (force majeure) | All payments to date refunded. Work delivered up to termination point. |
| Mutual termination | Both parties agree in writing. Fees settled pro-rata for work completed. |
| Client unresponsive for 30+ days | Project placed on hold. Reactivation fee may apply. |

# 15. Assumptions & Dependencies

This SOW is based on the following assumptions. If any assumption proves incorrect, the scope, timeline, or cost may be revised:

- The Client will provide all required text content and imagery. Developer will not be responsible for photography.

- The menu data (items, descriptions, prices) provided by the Client is accurate and up to date at time of development.

- The Client will provide access to domain registrar and hosting control panel for deployment.

- No backend database, CMS, or server-side language is required. The website is a static front-end site.

- The project is for a publicly accessible, non-e-commerce website. No payment processing is included.

- Hosting and domain renewal costs are the Client's responsibility after handover.

- TripAdvisor, Glovo, Yumlo, and Instagram pages remain active and publicly accessible.

# 16. Approval & Signatures

By signing below, both parties agree to the terms and scope defined in this Statement of Work. This document constitutes a binding agreement upon signature by both parties.

|  | Client | Developer / Agency |
| --- | --- | --- |
| Entity Name | Marh Coffee Roasters | [Developer / Agency Name] |
| Authorised Signatory |  |  |
| Title / Role | Owner / Authorised Representative | Project Lead / Director |
| Signature |  |  |
| Date |  |  |
| Email | marhcoffeeroasters@gmail.com |  |

This document was prepared in good faith and reflects the full agreed scope.

Marh Coffee Roasters  ·  Hivernage, Marrakech 40000, Morocco  ·  marhcoffeeroasters@gmail.com